SentinelAI CLI

AI Security Copilot

Product Vision Document

Team Finatics  |  CodeQuest 4.0  |  June 2026

Aditya Gupta  •  Affan Shaikh  •  Suraj Yadav  •  Sneha Das

01  |  Vision

Vision Statement To become the world's most accessible AI-powered cybersecurity copilot — empowering every cybersecurity student to understand, analyze, and defend against real threats, without needing years of experience to get started.

The cybersecurity industry faces a critical skills gap. Over 4 million cybersecurity jobs remain unfilled worldwide, yet students graduate knowing theory without knowing how to act on real security data. Raw logs, Nmap scans, CVE databases, and Windows Event logs are cryptic and overwhelming without expertise.

SentinelAI exists to close that gap. In one command, it transforms complex security data into plain-English insights, automatic framework mappings, and professional reports — making real cybersecurity work accessible to everyone.

"Turn complex security data into actionable insights in seconds."

02  |  Target User

Primary User — Cybersecurity Students

• Studying for CompTIA Security+, CEH, or university cybersecurity programs

• Working on HackTheBox, TryHackMe, or college lab assignments

• Need to understand what security tools are actually telling them

• Have no budget for enterprise tools costing $57+/user/month

• Want to learn by doing, not just reading textbooks

Secondary Users

| User Segment | Pain Point | How SentinelAI Helps |
| --- | --- | --- |
| Cybersecurity Students | Can't interpret raw scan results | Plain English explanations + MITRE mapping |
| Small Business IT Teams | No dedicated security analyst | Automated health checks + readable reports |
| Security Professionals | Hours wasted writing reports | Auto-generated DOCX/PDF reports in seconds |

03  |  How We Will Execute in 100 Days

Days 1–25 — Foundation

• Set up GitHub repository with branch structure for all 4 team members

• Build core CLI framework in Python with argument parsing

• Integrate Nmap tool — run scans and capture raw output

• Connect first LLM API (OpenAI/Claude) for AI analysis

• Build basic prompt engineering layer to translate scan output to plain English

• Weekly team syncs every Sunday to review progress

Days 26–50 — Core Features

• Implement Windows Event Log ingestion and parsing

• Build MITRE ATT&CK mapping engine — auto-tag findings to techniques

• Build OWASP Top 10 mapping engine

• Integrate CVE lookup against NVD (National Vulnerability Database)

• Add local Ollama LLM support for offline/privacy use

• Internal testing with real scan data from team members' own machines

Days 51–75 — Polish & Reports

• Build report generation engine — DOCX, PDF, and Markdown output

• Design professional report template with severity scoring

• Add remediation steps generator — specific, actionable, code-level fixes

• Build beginner learning mode — Security+ aligned explanations

• Windows + Linux cross-platform testing and bug fixes

• Add human-in-the-loop approval for any command execution

Days 76–100 — Launch Prep

• Full end-to-end testing with real-world attack scenarios

• Write comprehensive README and documentation

• Record demo video showing full workflow

• Publish to GitHub as open-source

• Set up pip install sentinelai for instant access

• Submit to CodeQuest 4.0 and prepare final presentation

04  |  Features Delivered by Day 100

| Feature | Description | Priority |
| --- | --- | --- |
| Nmap Integration | Run network scans and auto-analyze results | P1 — Critical |
| Windows Event Log Analysis | Parse and analyze Windows security logs | P1 — Critical |
| AI Plain English Analysis | Translate cryptic output into clear findings | P1 — Critical |
| MITRE ATT&CK Mapping | Auto-tag every finding to MITRE techniques | P1 — Critical |
| OWASP Top 10 Mapping | Map web vulnerabilities to OWASP categories | P1 — Critical |
| CVE Correlation | Cross-reference findings with CVE database | P2 — High |
| DOCX Report Generation | Professional Word document reports | P2 — High |
| PDF Report Generation | PDF reports ready to share with management | P2 — High |
| Markdown Report | Technical reports for GitHub/developer teams | P2 — High |
| Remediation Steps | Step-by-step code-level fix instructions | P2 — High |
| Multi-LLM Support | OpenAI, Gemini, Claude, and local Ollama | P2 — High |
| Beginner Learning Mode | Security+ aligned explanations for students | P3 — Medium |
| Human-in-the-loop Safety | Approval required before any command runs | P3 — Medium |
| Cross-platform Support | Full Windows + Linux compatibility | P1 — Critical |

05  |  Tech Stack — Divided Between Members

Aditya Gupta — Project Lead & AI/LLM Integration

• Python — Core CLI framework, argument parsing, main orchestration layer

• OpenAI API / Claude API / Gemini API — LLM integration for AI analysis

• Ollama — Local LLM support for offline/privacy mode

• Prompt Engineering — Design and optimize prompts for security analysis

• GitHub — Repository management, branch control, PR reviews

Affan Shaikh — Security Tools & Scanning Engine

• Python — Tool integration layer (Nmap wrapper, OSQuery, Nikto)

• Nmap / python-nmap — Network scanning and port analysis

• Windows Event Log API — Log ingestion and parsing on Windows

• subprocess — Running security tools from within Python CLI

• MITRE ATT&CK STIX/JSON — Framework mapping engine

Suraj Yadav — Report Generation & CVE Integration

• Python — Report generation engine and template system

• python-docx — DOCX report generation

• ReportLab / fpdf2 — PDF report generation

• NVD API (nvd.nist.gov) — CVE lookup and correlation

• Jinja2 — Report templating engine for dynamic content

Sneha Das — OWASP Mapping, Testing & Documentation

• Python — OWASP Top 10 mapping engine and remediation steps generator

• pytest — Unit testing and integration testing across all modules

• OWASP Top 10 JSON data — Vulnerability category mapping

• Markdown — Technical documentation and README

• Cross-platform testing — Windows + Linux compatibility verification

Shared Tech Stack — Everyone Uses

| Tool / Technology | Purpose |
| --- | --- |
| Python 3.11+ | Primary programming language across all modules |
| Git + GitHub | Version control, collaboration, code reviews |
| VS Code / PyCharm | Development environment |
| Rich (Python library) | Beautiful CLI output formatting and colors |
| Click (Python library) | CLI argument parsing and command structure |
| dotenv | Managing API keys and environment variables securely |
| pytest | Testing framework for all modules |

SentinelAI CLI  —  Learn. Analyze. Secure.

Team Finatics  |  CodeQuest 4.0  |  2026