Table of Contents

# SentinelAI CLI — 100-Day Execution Plan

### Team Finatics | CodeQuest 4.0 | July 2026

Aditya Gupta • Affan Shaikh • Suraj Yadav • Sneha Das

This document extends the original 30-Day Sprint Plan (kept unchanged below) with a dedicated Active Testing & Authorization Feature Sprint, then continues through Day 114 covering the remainder of the original Phase 2–4 roadmap.

| Segment | Days | Theme |
| --- | --- | --- |
| 30-Day Sprint | 1–30 | Foundation, Nmap+LLM, Event Logs, Integration & Demo (unchanged) |
| Feature Sprint | 31–44 | Active Testing & Authorization (consent gate, ZAP, plugin architecture) |
| Phase 2 continued | 45–64 | Multi-LLM, benchmarking, accuracy validation |
| Phase 3 | 65–89 | Risk scoring, pcap/phishing analysis, multi-language |
| Phase 4 | 90–114 | Security audit, packaging, documentation, public launch |

# PART 1 — Days 1 to 30 (Original 30-Day Sprint, unchanged)

## 30-Day Sprint Overview

Sprint Goal — Days 1 to 30: By end of Day 30, SentinelAI CLI must have a working foundation: the core CLI running on both Windows and Linux, Nmap scanning integrated, first LLM API connected and returning plain-English analysis, and the GitHub repository set up with all team members contributing on separate branches.

| Week | Days | Focus | Milestone |
| --- | --- | --- | --- |
| Week 1 | Days 1–7 | Setup & Foundation | GitHub live, dev environments ready, CLI skeleton running |
| Week 2 | Days 8–14 | Nmap + LLM Integration | Nmap scans working + AI analysis returning plain-English output |
| Week 3 | Days 15–21 | Windows Event Logs + Prompts | Windows log ingestion working + prompt engineering refined |
| Week 4 | Days 22–30 | Integration & First Demo | All Week 1–3 features connected end-to-end, first demo run |

## Week 1 — Days 1 to 7 — Setup & Foundation

Goal: Every team member has a working dev environment, the GitHub repo is live with branch structure, and the CLI skeleton accepts and runs basic commands.

### Aditya Gupta — Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Create GitHub repo (Team-Finatics/sentinelai-cli), set up branch structure | Repo live, branches: main, dev, aditya, affan, suraj, sneha |
| 2 | Set up local Python environment, install Click and Rich libraries | Virtual environment running, CLI entry point created |
| 3 | Build CLI skeleton — main command group, help text, version flag | python sentinelai.py --help returns proper output |
| 4 | Set up .env file structure for API key management using dotenv | .env template committed to repo (without actual keys) |
| 5 | Research and select primary LLM (OpenAI GPT-4o vs Claude Sonnet) | Decision documented in GitHub Wiki |
| 6 | Connect first LLM API — send a test prompt, confirm response received | LLM API call working and returning text |
| 7 | Team sync — review everyone’s Week 1 progress, fix blockers | Week 1 retrospective notes in GitHub Discussions |

### Affan Shaikh — Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Clone repo, set up local Python environment, install dependencies | Dev environment running on Affan’s machine |
| 2 | Install Nmap on Windows and Linux, verify it runs from command line | Nmap –version confirmed working on both platforms |
| 3 | Install python-nmap library, write a basic scan script for localhost | Script runs scan and prints raw output to terminal |
| 4 | Research python-nmap output structure — understand hosts, ports, states | Notes/diagram of Nmap output JSON structure in GitHub Wiki |
| 5 | Build Nmap wrapper function — takes target IP, returns raw scan dict | Function written and manually tested on localhost |
| 6 | Test scan on local network — verify output captures open ports/services | Test results documented with screenshot |
| 7 | Attend team sync, demo Nmap wrapper to team, fix any issues raised | Wrapper code merged to affan branch on GitHub |

### Suraj Yadav — Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Clone repo, set up Python environment, install python-docx and fpdf2 | Dev environment confirmed working |
| 2 | Research NVD API — understand endpoints, rate limits, response format | API research notes added to GitHub Wiki |
| 3 | Write first NVD API call — query a known CVE ID and print result | CVE-2021-44228 (Log4Shell) details returned successfully |
| 4 | Design report template structure — sections, headings, severity color coding | Template design sketch/outline in GitHub Wiki |
| 5 | Build basic DOCX report skeleton using python-docx with static test data | Static .docx file generated and saved locally |
| 6 | Build basic PDF report skeleton using fpdf2 with same static test data | Static .pdf file generated and saved locally |
| 7 | Attend team sync, demo both report skeletons to team | Report skeleton code merged to suraj branch |

### Sneha Das — OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Clone repo, set up Python environment, install pytest | Dev environment confirmed working |
| 2 | Download and study OWASP Top 10 JSON data structure | OWASP data file added to repo under /data folder |
| 3 | Download and study MITRE ATT&CK STIX JSON dataset | MITRE data file added to repo under /data folder |
| 4 | Write OWASP mapping function — takes a keyword, returns Top 10 category | Function returns correct category for test inputs |
| 5 | Write pytest test cases for OWASP mapping function | 3+ test cases passing in pytest |
| 6 | Set up GitHub README with project description, setup instructions | README.md live on GitHub main branch |
| 7 | Attend team sync, demo OWASP mapper and tests to team | Code merged to sneha branch on GitHub |

✅ Week 1 Done When: GitHub repo live, all 4 dev environments working, CLI skeleton running, Nmap wrapper built, report skeletons generated, OWASP mapper with tests passing, README published.

## Week 2 — Days 8 to 14 — Nmap + LLM Integration

Goal: Nmap scan output is fed into the LLM and returns a plain-English analysis. The two biggest components — scanning and AI — are connected for the first time.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 8 | Design the prompt template for Nmap analysis — what to ask the LLM | Prompt template v1 written and documented |
| 9 | Feed sample Nmap output into LLM using prompt template — test response quality | LLM returns plain-English analysis of scan results |
| 10 | Refine prompt — add instruction to identify risks and suggest next steps | Improved response quality confirmed with 3 test scans |
| 11 | Build prompt engineering module — reusable functions for different analysis types | prompt_engine.py module created in repo |
| 12 | Add Ollama support — install locally, connect same prompt to local LLM | Local Llama 3 via Ollama returning analysis offline |
| 13 | Build LLM switcher — user can choose OpenAI/Claude/Gemini/Ollama via flag | –llm openai / –llm ollama flag working in CLI |
| 14 | Team sync — full demo of scan → LLM analysis pipeline to whole team | Pipeline demo recorded as GIF/video for future pitch |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 8 | Integrate Nmap wrapper into the main CLI as a –scan command | sentinelai –scan <IP> runs and prints raw results |
| 9 | Parse Nmap output into structured dict (host, ports, services, states) | Structured JSON output from any scan confirmed |
| 10 | Pass structured Nmap output to Aditya’s prompt module for LLM analysis | Nmap → LLM pipeline working end-to-end |
| 11 | Test scan + analysis on 3 different target types (localhost, LAN IP, test domain) | 3 test results documented with output samples |
| 12 | Handle edge cases — offline target, no open ports, permission denied errors | Error messages are clean and user-friendly |
| 13 | Research Windows Event Log API — understand winevt and pywin32 libraries | Research notes added to GitHub Wiki |
| 14 | Team sync — demo scan command with full LLM analysis output | sentinelai –scan code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 8 | Build CVE lookup function — takes a CVE ID, returns severity + description | Function returns clean CVE data for any valid CVE ID |
| 9 | Build CVE search by keyword — search NVD by product name or vulnerability type | Keyword search returning top 5 relevant CVEs |
| 10 | Connect CVE lookup to Nmap output — auto-match services to known CVEs | Nmap service names triggering CVE lookups automatically |
| 11 | Build dynamic DOCX report — takes analysis text + CVE data, fills template | Real scan data populating a formatted Word document |
| 12 | Build dynamic PDF report — same data filling fpdf2 template | Real scan data populating a formatted PDF |
| 13 | Add severity color coding to reports — Critical=red, High=orange, Medium=yellow | Color-coded severity visible in both DOCX and PDF |
| 14 | Team sync — demo CVE lookup and dynamic reports to team | Report generation code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 8 | Build MITRE ATT&CK mapper — takes a threat keyword, returns technique + ID | Function returns T-number and technique name for test inputs |
| 9 | Write pytest tests for MITRE mapper with 5+ test cases | All tests passing in pytest |
| 10 | Combine OWASP + MITRE mappers into single framework_mapper.py module | One module handling both mapping types |
| 11 | Write integration test — Nmap output → MITRE mapper → correct technique | End-to-end mapping test passing |
| 12 | Document all functions with docstrings and usage examples | All functions in repo have proper docstrings |
| 13 | Update GitHub README with installation steps and first usage example | README updated with pip install and first command |
| 14 | Team sync — demo framework mapper working on real scan output | framework_mapper.py merged to sneha branch |

✅ Week 2 Done When: sentinelai –scan <IP> runs, AI returns plain-English analysis, CVEs auto-looked up, DOCX/PDF reports generating with real data, MITRE + OWASP mapping working.

## Week 3 — Days 15 to 21 — Windows Event Logs + Prompt Refinement

Goal: Windows Event Log ingestion is working and feeding into the same AI analysis pipeline. Prompt quality is polished enough for a real demo.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 15 | Design prompt template for Windows Event Log analysis | Event log prompt template v1 written |
| 16 | Feed sample Event Log output into LLM — test analysis quality | LLM correctly identifies suspicious login events |
| 17 | Add remediation prompt layer — ask LLM to suggest specific fix steps | LLM now returns both finding + remediation in one response |
| 18 | Refine all prompts based on Week 2 output quality review | Prompt v2 for Nmap and Event Log analysis committed |
| 19 | Add beginner mode prompt — simpler language, Security+ aligned explanations | –beginner flag switching to simplified explanation style |
| 20 | Test all prompt types across OpenAI, Claude, and Ollama — compare quality | Comparison table of outputs documented in GitHub Wiki |
| 21 | Team sync — full pipeline demo (scan + logs + AI + remediation) to team | Demo notes and any blockers logged in GitHub Issues |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 15 | Set up pywin32 / winevt — read Windows Security Event Log in Python | Event log entries printing to terminal from Python |
| 16 | Filter for security-critical Event IDs — 4624 (login), 4625 (failed login), 4720 (new user) | Filtered log reader returning only critical events |
| 17 | Build Windows Event Log parser — structured dict output per event | Parsed events returning EventID, time, user, IP fields |
| 18 | Integrate Event Log parser into CLI as –logs command | sentinelai –logs running and returning parsed events |
| 19 | Pass parsed log output to Aditya’s prompt module for LLM analysis | sentinelai –logs → AI analysis pipeline working |
| 20 | Build human-in-the-loop approval — prompt user before running any scan/command | CLI asks ‘Confirm scan on <target>? (y/n)’ before executing |
| 21 | Team sync — demo –logs command with AI analysis to team | –logs code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 15 | Add Event Log section to DOCX and PDF report templates | Reports now have dedicated Event Log findings section |
| 16 | Add MITRE ATT&CK and OWASP section to reports — auto-filled from mapper | Reports show mapped techniques and OWASP categories |
| 17 | Add remediation steps section to reports — pulled from LLM output | Reports include specific fix steps per finding |
| 18 | Build Markdown report generator — same content in .md format | sentinelai –report md generating valid Markdown file |
| 19 | Add report output flag to CLI — user specifies –report docx/pdf/md | All three report types selectable from one command |
| 20 | Test full report generation with combined Nmap + Event Log data | Single report covering both scan and log findings |
| 21 | Team sync — demo complete report generation to team | Report generation code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 15 | Write integration tests for the full Nmap → LLM → report pipeline | End-to-end pipeline test passing in pytest |
| 16 | Write integration tests for Event Log → LLM → report pipeline | Log pipeline test passing in pytest |
| 17 | Build remediation mapper — maps OWASP/MITRE finding to fix instructions | remediation_mapper.py returning fix steps for test inputs |
| 18 | Write pytest tests for remediation mapper with 5+ cases | All remediation tests passing |
| 19 | Cross-platform test — run all tests on Linux environment | All tests passing on both Windows and Linux confirmed |
| 20 | Write user documentation — how to install, configure, and run first scan | USAGE.md added to repo with step-by-step guide |
| 21 | Team sync — demo full test suite running, show zero failures | Test report shared in GitHub Discussions |

✅ Week 3 Done When: sentinelai –scan and –logs both working with AI analysis, remediation steps in output, all three report formats generating, full test suite passing on Windows and Linux.

## Week 4 — Days 22 to 30 — Integration, Polish & First Demo

Goal: Everything built in Weeks 1–3 is connected, polished, and working end-to-end. The team runs a complete demo and the code is merged into a clean main branch.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 22 | Code review — review all team branches, raise issues for bugs or inconsistencies | GitHub Issues created for all identified bugs |
| 23 | Fix any LLM-related bugs found in review — prompt edge cases, API errors | LLM module bug-free and handling errors gracefully |
| 24 | Polish CLI output — add colors, progress indicators, clean status messages | Terminal output looks professional using Rich library |
| 25 | Write complete end-to-end test — full scan + logs + AI + report in one command | One-command pipeline test passing cleanly |
| 26 | Prepare demo script — exact commands to run for the hackathon presentation | Demo script documented in GitHub Wiki |
| 27 | Run full demo rehearsal with team — time it, identify any failures | Demo runs under 3 minutes with zero crashes |
| 28 | Fix any last issues found in demo rehearsal | All demo blockers resolved |
| 29 | Merge all branches into main — final code review before merge | Clean main branch with all features integrated |
| 30 | Day 30 milestone review — all features checklist, final team sign-off | Day 30 milestone report committed to GitHub |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 22 | Fix any Nmap/Event Log bugs found in code review | All scanning bugs resolved and retested |
| 23 | Test Nmap scanning on 5 different targets — document all outputs | Test results and edge cases documented |
| 24 | Test Windows Event Log parser on different Windows versions/configs | Log parser confirmed working on Windows 10 and 11 |
| 25 | Improve human-in-the-loop UX — cleaner prompts, better confirmation messages | Approval flow clean and intuitive in terminal |
| 26 | Add Linux log support — basic /var/log/auth.log parsing for failed logins | sentinelai –logs working on Linux as well as Windows |
| 27 | Rehearse demo — run scan + logs commands in live demo flow | Demo commands memorized and running smoothly |
| 28 | Fix any last scanning/log issues from rehearsal | All scanning issues resolved |
| 29 | Final PR from affan branch to main — clean code, no debug prints | Affan’s code merged to main branch |
| 30 | Final verification — all scanning features working on clean main | Sign-off on Day 30 milestone checklist |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 22 | Fix any report generation bugs found in code review | All report bugs resolved and retested |
| 23 | Polish DOCX report design — better formatting, logo placeholder, cover page | DOCX report looks fully professional |
| 24 | Polish PDF report design — consistent fonts, color coding, page numbers | PDF report matches DOCX quality |
| 25 | Test CVE lookup with rate limiting — handle NVD API limits gracefully | CVE lookup handles API errors without crashing |
| 26 | Add executive summary section to all reports — 3-line non-technical overview | Executive summary auto-generated at top of every report |
| 27 | Rehearse demo — generate report live during demo flow, show final output | Report generation fits into demo timeline cleanly |
| 28 | Fix any last report/CVE issues from rehearsal | All report issues resolved |
| 29 | Final PR from suraj branch to main — clean report templates committed | Suraj’s code merged to main branch |
| 30 | Final verification — DOCX, PDF, MD all generating correctly from main | Sign-off on Day 30 milestone checklist |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 22 | Fix any mapping/test bugs found in code review | All mapping bugs resolved |
| 23 | Run full pytest suite on integrated codebase — fix any new failures | 100% tests passing on integrated code |
| 24 | Write GitHub Wiki — Architecture overview diagram, data flow explanation | Architecture page live on GitHub Wiki |
| 25 | Write contributor guide — how future open-source contributors can add tools | CONTRIBUTING.md added to repo |
| 26 | Final cross-platform test — complete pipeline on Windows AND Linux | Confirmed working on both OS with test logs |
| 27 | Rehearse demo — explain OWASP/MITRE mappings in demo narrative | Mapping explanation rehearsed and timed |
| 28 | Fix any last test/doc issues from rehearsal | All documentation complete and accurate |
| 29 | Final PR from sneha branch to main — all tests and docs committed | Sneha’s code merged to main branch |
| 30 | Final test run on clean main branch — all 13 MVP features verified | Sign-off on Day 30 milestone checklist |

✅ Day 30 Done When: All code merged to main, full pipeline demo runs under 3 minutes with zero crashes, 13 MVP features all verified, reports generating professionally, test suite 100% passing on Windows and Linux.

# PART 2 — Days 31 to 44 (New — Active Testing & Authorization Feature Sprint)

## Why This Sprint Exists

The original 30-Day Sprint is complete — all 13 MVP features verified, merged, and demoed. This sprint adds a new capability layer discussed and designed after Day 30: the ability to run active security testing (not just passive scanning) against a target, gated behind a genuine authorization system, built on a modular “plugin box” architecture.

Core design decisions locked in before this sprint: - Active testing is never custom exploit code written by the team — it wraps OWASP ZAP, an established, professionally maintained scanning engine - Authorization is a two-layer system: a typed attestation (accountability) plus domain-ownership verification (a .well-known token file the target’s real admin must place) — not government ID collection, which was considered and rejected for legal/privacy reasons - All active-testing checks are independent “boxes” (plugin modules), each mapping to a specific OWASP Top 10 category and/or MITRE ATT&CK technique - All testing against real external targets during development uses OWASP Juice Shop (a deliberately vulnerable practice application, run locally) — never a real third-party site — so nothing in this sprint requires anyone’s real-world authorization to build and test

Sprint Goal: By the end of Day 44, a user can run sentinelai scan --target <site> --active, pass through the consent gate and domain verification, have ZAP run a real active scan, get results mapped to OWASP/MITRE and explained in plain English by the LLM, and see it all reflected in a proper report with a full authorization audit trail.

| Week | Days | Focus | Milestone |
| --- | --- | --- | --- |
| Week 5 | Days 31–37 | Foundation — consent gate, domain verification, plugin architecture, ZAP setup | Passive plugin boxes + ZAP passive scan working |
| Week 6 | Days 38–44 | Integration — active scanning, reporting, mapping, docs, full demo | Full authorized active-scan pipeline working end-to-end |

## Week 5 — Days 31 to 37 — Foundation

Goal: The authorization system (consent gate + domain verification) works standalone, the plugin/box architecture is built and running passive checks, and ZAP is installed and reachable.

### Aditya Gupta — Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| 31 | Design the consent-gate attestation flow — exact wording, CLI prompt structure | Attestation text finalized, UX flow sketched |
| 32 | Build request_consent() function with typed-phrase matching + audit logging | consent_audit_log.jsonl recording every attempt (granted or denied) |
| 33 | Build domain verification — token generator + .well-known file checker | verify_domain_ownership() function tested against a live test file |
| 34 | Wire consent gate + domain verification into the CLI behind an --active flag | --active flag blocks until both authorization checks pass |
| 35 | Design the LLM prompt template for explaining active-scan (ZAP) findings | Prompt template v1 drafted, distinct from existing scan/log templates |
| 36 | Test the new prompt against sample/mock ZAP-style findings | LLM returns plain-English explanation of a mock finding |
| 37 | Team sync — demo consent gate + domain verification end-to-end | Full authorization flow demoed live to team |

### Affan Shaikh — Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| 31 | Design VulnerabilityCheck base class and CheckType (passive/active) enum | Base architecture drafted in checks/base.py |
| 32 | Migrate 2 existing passive checks (e.g. missing security headers, service/version fingerprinting) into the new plugin format | 2 working “boxes” following the new architecture |
| 33 | Build the orchestrator — runs all boxes independently, collects Finding objects | run_all_checks() returns combined findings from multiple boxes |
| 34 | Research OWASP ZAP’s API (zaproxy Python library) and get ZAP installed locally | ZAP running locally, reachable via its API |
| 35 | Build a ZAP wrapper — start ZAP, trigger a passive scan via API | Passive ZAP scan returning results programmatically |
| 36 | Build the ZAP active scan trigger, gated behind an authorization flag parameter | Active scan function exists but requires active_authorized=True to run |
| 37 | Team sync — demo plugin architecture running passive boxes + ZAP passive scan | Working demo of boxes + ZAP passive mode |

### Suraj Yadav — Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| 31 | Design a new “Active Testing Findings” report section, separate from passive findings | Report template sketch with new section outlined |
| 32 | Add consent/audit log summary to reports — who authorized, when, verification status | Report includes an “Authorization Record” block |
| 33 | Build severity distinction in reports: Confirmed (active/ZAP) vs Potential (passive) findings | Two visually distinct finding categories in report output |
| 34 | Cross-reference ZAP-style findings with CVE/NVD lookup where applicable | CVE data attached to relevant active findings |
| 35 | Add detailed evidence fields (request/response snippets) to DOCX/PDF active-finding sections | Evidence rendering correctly in both formats |
| 36 | Test report generation with a mixed set of passive + active findings | Report correctly separates and labels both types |
| 37 | Team sync — demo the updated report with the new active-testing section | Report demoed with sample mixed findings |

### Sneha Das — OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| 31 | Write pytest tests for the consent-gate logic (exact match / mismatch / empty input) | Consent-gate tests passing |
| 32 | Write pytest tests for domain verification (mocked HTTP responses — match, mismatch, unreachable) | Domain verification tests passing |
| 33 | Write pytest tests for the plugin architecture (VulnerabilityCheck, orchestrator) | Plugin architecture tests passing |
| 34 | Extend framework_mapper.py — map common ZAP alert types to OWASP Top 10 categories | ZAP → OWASP mapping table added |
| 35 | Extend framework_mapper.py — map common ZAP alert types to MITRE ATT&CK techniques | ZAP → MITRE mapping table added |
| 36 | Write an integration test: consent gate → domain verification → ZAP scan → mapped findings | End-to-end authorization+mapping test passing |
| 37 | Team sync — demo full test suite passing for all new Week 5 components | Test report shared with team |

✅ Week 5 Done When: Consent gate and domain verification work standalone and are tested; plugin architecture runs multiple independent passive boxes; ZAP is installed, reachable, and can run both passive and (gated) active scans; reports can display a mixed set of findings with an authorization record.

## Week 6 — Days 38 to 44 — Integration & Full Pipeline

Goal: Active scanning is fully wired end-to-end — authorized, executed via ZAP, mapped to OWASP/MITRE, explained by the LLM, and reflected in a complete report — tested against OWASP Juice Shop running locally.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 38 | Refine the LLM prompt to explicitly reference OWASP/MITRE mappings in its explanation | LLM output cites specific OWASP category + MITRE technique per finding |
| 39 | Add risk-weighting logic — confirmed (active) findings scored higher than potential (passive) ones | Risk scores reflect confirmation status |
| 40 | Test LLM analysis against real ZAP output from a Juice Shop scan | LLM correctly explains real (not mock) active-scan findings |
| 41 | Add clear “Confirmed Exploitable” vs “Potential” framing to LLM output language | Output language reflects finding certainty accurately |
| 42 | Handle edge cases — ZAP finds nothing, ZAP times out, consent denied mid-flow | Clean, non-crashing behavior for all three cases |
| 43 | Write the positioning document — three user tiers (students / bug bounty researchers / industry SOC teams) | Positioning doc added to GitHub Wiki |
| 44 | Team sync — full demo narrative prep for the complete feature | Demo script drafted covering the full authorized active-scan flow |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 38 | Wire the ZAP active scan into the orchestrator as a proper “active” box type | Active box runs through the same orchestrator as passive boxes |
| 39 | Parse real ZAP alert results into your Finding schema | ZAP alerts converting cleanly into structured Finding objects |
| 40 | Set up OWASP Juice Shop locally and run the first real active scan against it | Juice Shop running locally, first real active scan completed |
| 41 | Handle ZAP scan failures/timeouts gracefully (ZAP daemon not running, scan hangs, etc.) | Clear error messages, no silent failures or crashes |
| 42 | Add a progress indicator for active scans (these take longer than passive ones) | User sees live progress during an active scan |
| 43 | Cross-platform test of the full ZAP integration (Windows + Linux) | Confirmed working on both OS |
| 44 | Team sync — demo the full active-scan pipeline running against Juice Shop | Live demo: consent → verify → scan → results |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 38 | Add a full “Authorization Record” appendix to reports — attestation text, verification token, timestamp | Appendix rendering correctly in DOCX/PDF |
| 39 | Polish the executive summary to distinguish active vs passive findings clearly | Executive summary reflects both finding types appropriately |
| 40 | Add remediation guidance specific to confirmed (ZAP-verified) vulnerabilities | Remediation section differentiates confirmed vs potential fixes |
| 41 | Test report generation using real, full Juice Shop scan results | Complete report generated from a real active scan |
| 42 | Handle large active-scan finding counts gracefully (ZAP can return many alerts) | Reports with 50+ active findings render without breaking |
| 43 | Final report template QA — check every new section renders correctly | QA checklist completed |
| 44 | Team sync — demo the final report, including the full authorization + findings trail | Final report demoed end-to-end |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 38 | Draft SECURITY.md — responsible use policy, legal disclaimer, explicit scope of the tool | SECURITY.md added to repo |
| 39 | Draft an “Ethical Use” doc / README extension explaining the three user tiers | Ethical use documentation published |
| 40 | Write setup documentation for domain verification (how an admin places the .well-known file) | Clear, copyable setup guide in USAGE.md |
| 41 | Cross-platform test of consent gate + domain verification + ZAP integration together | Confirmed working on Windows and Linux |
| 42 | Run the full regression suite across old (30-day) and new (this sprint) features together | 100% pass rate confirmed, no regressions introduced |
| 43 | Update the GitHub Wiki architecture diagram to include the plugin/box system, ZAP, and consent flow | Wiki diagram updated and published |
| 44 | Team sync — final demo rehearsal and sprint retrospective | Retrospective notes logged in GitHub Discussions |

✅ Sprint Done (Day 44) When: A user can run an authorized active scan end-to-end against a real (locally-hosted, deliberately vulnerable) target — consent gate passed, domain ownership verified, ZAP active scan executed, findings mapped to OWASP/MITRE, explained in plain English by the LLM, and presented in a complete report with a full authorization audit trail. Full regression suite (30-day sprint features + this sprint’s features) passes with zero failures.

## Sprint Summary — What Each Member Delivers

| Member | Role | Day 44 Deliverable |
| --- | --- | --- |
| Aditya Gupta | Project Lead & AI/LLM Integration | Consent-gate system, domain verification, LLM prompt for active-finding explanation with OWASP/MITRE-aware risk scoring, three-tier positioning documentation |
| Affan Shaikh | Security Tools & Scanning Engine | Plugin/box architecture (VulnerabilityCheck + orchestrator), full OWASP ZAP integration (passive + gated active scanning), tested against OWASP Juice Shop |
| Suraj Yadav | Report Generation & CVE Integration | Active-testing report section with confirmed-vs-potential severity distinction, authorization record appendix, CVE cross-referencing for active findings |
| Sneha Das | Mapping, Testing & Documentation | ZAP-to-OWASP and ZAP-to-MITRE mapping tables, full test coverage for the authorization system and plugin architecture, SECURITY.md and ethical-use documentation |

## Important Notes Carried Forward From Design Discussion

- No custom exploit code is ever written by the team. All active testing is delegated to OWASP ZAP’s own engine — the team’s code only orchestrates it and interprets results.

- The consent gate does not and cannot verify legal authorization — it verifies domain control (via the .well-known token method) and creates an audit trail (via the typed attestation + logging). This distinction should be stated plainly in SECURITY.md and to anyone evaluating the project, so the tool’s actual guarantees aren’t overstated.

- Government ID collection (Aadhaar/PAN) was considered and explicitly rejected — it doesn’t verify system ownership, and it would make the team responsible for safeguarding highly sensitive personal data under India’s DPDP Act, a disproportionate and unnecessary risk for what it would actually prove.

- All development-time testing against a “real” website uses OWASP Juice Shop, a deliberately vulnerable application built for exactly this purpose — never a real third-party site — so no part of this sprint requires real-world authorization to build and validate.

SentinelAI CLI — Learn. Analyze. Secure. Team Finatics | CodeQuest 4.0

# PART 3 — Days 45 to 114 (Phase 2 Continued through Public Launch)

Following the 30-Day Sprint (Days 1–30) and the Active Testing & Authorization Feature Sprint (Days 31–44), this section completes the remaining MVP item (full Multi-LLM support with Gemini + Ollama), validates the Success Metrics from the Product Vision, builds the “Nice to Have” features (now including the active-testing plugin boxes from the Feature Sprint), and prepares for public launch.

## Week 7 - Days 45 to 51 - Gemini Integration + LLM Benchmarking

Goal: Complete Multi-LLM Support (MVP Feature #11) by adding Gemini, and answer Open Question #1 - which LLM maps MITRE ATT&CK most accurately.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 45 | Research Gemini API - auth, SDK, rate limits | Gemini API research notes in GitHub Wiki |
| 46 | Integrate Gemini into LLM switcher (–llm gemini) | Gemini flag returning analysis text |
| 47 | Run identical Nmap/Event Log prompts across GPT-4o, Claude, Gemini, Ollama | Comparison output logged for all 4 providers |
| 48 | Build benchmark script - score each provider’s MITRE mapping accuracy | benchmark.py scoring outputs against ground truth |
| 49 | Analyze benchmark results, document best default LLM per task | Benchmark report answering Open Question #1 in Wiki |
| 50 | Add automatic fallback - if primary LLM fails, retry with secondary | Fallback logic tested with simulated API failure |
| 51 | Team sync - present LLM benchmark findings | Default LLM decision finalized with team |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 45 | Confirm –scan pipeline works identically across all 4 LLM backends | No regressions across providers |
| 46 | Stress-test Nmap wrapper - large IP ranges, timeout handling | Timeout/error handling confirmed on subnet scans |
| 47 | Add scan profiles - quick/full/stealth scan modes | –scan-type flag added with 3 profiles |
| 48 | Improve Event Log filtering - configurable Event ID list | Config file for custom Event ID filters |
| 49 | Add Linux auth.log real-time tailing (optional live mode) | –logs –live streaming failed logins in real time |
| 50 | Document scanning module architecture | Architecture notes added to GitHub Wiki |
| 51 | Team sync - demo scan profiles and live log mode | Code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 45 | Verify report templates render correctly regardless of LLM source | Reports consistent across providers |
| 46 | Build CVE severity trend chart embedded in reports | Charts appearing in DOCX/PDF reports |
| 47 | Add CVSS score breakdown section to reports | CVSS vector string decoded and displayed |
| 48 | Optimize NVD API calls - add local caching to reduce rate-limit hits | Cache layer reducing repeat API calls |
| 49 | Add report export to JSON (for programmatic use) | –report json producing valid JSON output |
| 50 | Polish executive summary logic - dynamic based on findings count/severity | Executive summary adapts to scan results |
| 51 | Team sync - demo charts and JSON export | Code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 45 | Write pytest tests for Gemini integration | Gemini LLM tests passing |
| 46 | Build ground-truth test dataset for MITRE mapping validation | 20+ labeled test cases in /data/ground_truth |
| 47 | Run mapping accuracy tests against ground truth, log results | Accuracy % calculated and logged |
| 48 | Write regression tests - new LLM providers don’t break existing pipeline | Full regression suite passing |
| 49 | Update architecture Wiki page with Gemini + fallback logic | Wiki diagram updated |
| 50 | Cross-platform test of Gemini/fallback logic on Linux | Confirmed working on Linux |
| 51 | Team sync - present accuracy validation results | Test report shared in GitHub Discussions |

Week 7 Done When: Gemini integrated as 4th LLM option, benchmark data answers “which LLM maps MITRE best,” fallback logic working, MITRE mapping accuracy formally measured for the first time.

## Week 8 - Days 52 to 58 - Ollama Reliability + Open-Question Resolution

Goal: Local/offline LLM support (Ollama) is production-solid, and the free-tier/privacy Open Question from the Product Vision is resolved.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 52 | Audit Ollama setup - document install steps for Windows and Linux | Ollama setup guide drafted |
| 53 | Optimize local prompts for Llama 3 - shorter context, tuned instructions | Local LLM response quality improved |
| 54 | Add Mistral model support via Ollama as second local option | –llm ollama:mistral working |
| 55 | Decide default free-tier behavior (Ollama-only vs limited cloud calls) | Open Question #2 resolved and documented in Wiki |
| 56 | Implement first-run setup wizard - detects available LLMs, guides user choice | sentinelai setup command working |
| 57 | Add privacy mode flag - force local-only, block all cloud calls | –privacy flag enforced |
| 58 | Team sync - demo setup wizard and privacy mode | Feature demoed to team |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 52 | Test scan module fully offline - confirm no hidden cloud dependency | Offline scan confirmed working |
| 53 | Add scan result caching - avoid re-scanning same target repeatedly | Cache layer reduces redundant scans |
| 54 | Improve human-in-the-loop prompts - add “always allow this session” option | Session-level approval option added |
| 55 | Add scan history log - stores past scans locally | scan_history.json tracking past runs |
| 56 | Research VS Code extension feasibility (nice-to-have) | Feasibility notes in Wiki |
| 57 | Build minimal VS Code extension prototype - scan file for hardcoded secrets | Prototype flags secrets in a test file |
| 58 | Team sync - demo scan history and VS Code prototype | Code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 52 | Add report versioning - timestamped filenames, no overwrites | Reports saved with unique timestamps |
| 53 | Add multi-scan comparison report (before/after remediation) | Comparison report highlighting fixed/new findings |
| 54 | Improve PDF report performance for large finding counts | Large reports (50+ findings) generate without slowdown |
| 55 | Add CVE lookup offline cache fallback (for privacy mode) | Cached CVE data used when offline |
| 56 | Build report template customization config (logo, colors) | config.yaml controlling report branding |
| 57 | Test report generation across all 4 LLM backends | Reports consistent regardless of LLM source |
| 58 | Team sync - demo comparison reports and customization | Code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 52 | Write tests for Ollama/Mistral integration | Local LLM tests passing |
| 53 | Write tests for privacy mode (no network calls made) | Network-call assertion tests passing |
| 54 | Test setup wizard on fresh machine (no prior config) | Wizard confirmed working from clean install |
| 55 | Update USAGE.md with local LLM and privacy mode instructions | Docs updated |
| 56 | Write CONTRIBUTING.md guidance for adding new LLM providers | Contributor guide section added |
| 57 | Full regression + cross-platform test after Week 8 changes | All tests passing on Windows and Linux |
| 58 | Team sync - present regression + docs updates | Shared in GitHub Discussions |

Week 8 Done When: Ollama/Mistral fully reliable offline, privacy mode enforced and tested, setup wizard working, VS Code extension prototype exists.

## Week 9 - Days 59 to 64 - Phase 2 Close-Out: Accuracy Validation & Stabilization

Goal: Formally validate the Success Metrics (90%+ MITRE mapping accuracy, sub-60s pipeline) and close Phase 2 clean.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 59 | Re-run full MITRE/OWASP mapping accuracy benchmark after all prompt changes | Accuracy checked against 90%+ Success Metric target |
| 60 | Fix any prompt regressions found in benchmark | Accuracy re-confirmed after fixes |
| 61 | Code review of entire LLM integration module | Issues logged, cleanup list created |
| 62 | Refactor prompt_engine.py for readability and reuse | Cleaner, documented module merged |
| 63 | Write LLM module documentation (docstrings + Wiki page) | Full LLM module documented |
| 64 | Phase 2 milestone review - sign-off on all Phase 2 goals | Day 64 milestone report committed |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 59 | Fix scanning bugs found during Week 7-6 development | All open scanning issues closed |
| 60 | Full scan module regression test - Nmap + Event Logs + Linux logs together | All scanning features passing together |
| 61 | Performance test - scan + analysis pipeline timing (target: under 60s) | Pipeline timing logged and documented |
| 62 | Optimize slow scan steps identified in performance test | Scan-to-result time improved |
| 63 | Document scanning module for Wiki (final Phase 2 version) | Wiki page finalized |
| 64 | Phase 2 milestone review - scanning sign-off | Sign-off logged |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 59 | Fix report bugs found during Week 7-6 development | All open report issues closed |
| 60 | Full report regression test - DOCX/PDF/MD/JSON all formats | All formats passing |
| 61 | Performance test - report generation timing at scale | Report gen time documented |
| 62 | Optimize CVE lookup + caching performance | Lookup speed improved |
| 63 | Document report + CVE module for Wiki (final Phase 2 version) | Wiki page finalized |
| 64 | Phase 2 milestone review - reports/CVE sign-off | Sign-off logged |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 59 | Run full pytest suite across entire codebase | 100% pass rate confirmed |
| 60 | Validate MITRE/OWASP accuracy metric formally - write validation report | Success Metric #3 (90%+ accuracy) formally validated |
| 61 | Cross-platform full pipeline test (Windows + Linux) | Confirmed on both OS |
| 62 | Update README with all Phase 1-2 features | README reflects current feature set |
| 63 | Prepare Phase 2 retrospective notes | Retrospective doc drafted |
| 64 | Phase 2 milestone review - testing/docs sign-off, full team retro | Day 64 milestone report committed |

Phase 2 Done (Day 64) When: Gemini + Ollama + Mistral all working, MITRE/OWASP mapping accuracy formally validated against the 90%+ target, full regression suite passing, all Phase 2 features documented.

## Week 10 - Days 65 to 71 - Risk Scoring & Report Customization

Goal: Move from raw findings to prioritized, audience-aware reporting (Phase 3: Polish & Reports begins).

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 65 | Design risk-scoring algorithm - weight severity, exploitability, exposure | Risk score formula documented |
| 66 | Implement risk scoring in prompt output - LLM returns numeric risk score | Risk scores appearing in analysis output |
| 67 | Add “top 3 priority fixes” summary generation | Priority list auto-generated per scan |
| 68 | Tune beginner mode prompts based on Phase 2 feedback | Beginner mode responses improved |
| 69 | Add prompt caching (avoid re-analyzing identical scan data) | Repeated scans reuse cached LLM output |
| 70 | Research deeper VS Code extension integration (stretch feature) | Feasibility decision documented |
| 71 | Team sync - demo risk scoring | Feature demoed |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 65 | Add scan scheduling (basic cron-style repeat scans) | –schedule flag running repeat scans |
| 66 | Improve error messages across all scan failure modes | User-friendly errors for every failure case |
| 67 | Add scan diffing - compare two scans, show what changed | Diff output showing new/closed ports |
| 68 | Test human-in-the-loop flow with risk scoring integrated | Approval flow shows risk score before executing |
| 69 | Optimize large-network scan performance | Faster scans on /24 subnets |
| 70 | Document scan scheduling and diffing features | Wiki updated |
| 71 | Team sync - demo scan diffing | Code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 65 | Integrate risk scores into report severity color coding | Reports reflect numeric risk scores visually |
| 66 | Add “top 3 priority fixes” section to reports | Reports highlight top priorities at top |
| 67 | Build report template selector (technical vs executive audience) | –audience flag changing report tone/detail |
| 68 | Add report diffing (matches scan diff) - shows what changed between reports | Diff report generated |
| 69 | Polish DOCX cover page and branding | Cover page finalized |
| 70 | Polish PDF cover page and branding | Cover page finalized |
| 71 | Team sync - demo executive vs technical reports | Code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 65 | Write tests for risk scoring logic | Risk score tests passing |
| 66 | Write tests for scan diffing and report diffing | Diff tests passing |
| 67 | Write tests for audience-based report templates | Template tests passing |
| 68 | Update USAGE.md with new scoring/diffing/audience features | Docs updated |
| 69 | Cross-platform test of Week 10 features | Confirmed on Windows and Linux |
| 70 | Peer-review report readability (non-expert review per Success Metric) | Readability feedback logged |
| 71 | Team sync - present readability review results | Shared in GitHub Discussions |

Week 10 Done When: Risk scoring live across analysis + reports, scan/report diffing working, audience-targeted report templates functional.

## Week 11 - Days 72 to 78 - Nice-to-Have: Wireshark / PCAP Analysis

Goal: Build the pcap analysis nice-to-have feature end-to-end (load -> analyze -> map -> report).

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 72 | Design prompt template for pcap/network traffic analysis | PCAP prompt template v1 written |
| 73 | Research pyshark/scapy for pcap parsing | Library choice documented in Wiki |
| 74 | Build basic pcap summary function - protocols, top talkers, flagged traffic | Function returns structured pcap summary |
| 75 | Feed pcap summary into LLM analysis pipeline | LLM returns plain-English traffic analysis |
| 76 | Refine pcap prompt - flag suspicious patterns (port scans, beaconing) | Improved detection accuracy on test pcaps |
| 77 | Test pcap analysis on sample malicious traffic captures | Correct flags on 3+ known-malicious test pcaps |
| 78 | Team sync - demo pcap analysis pipeline | Feature demoed |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 72 | Integrate pyshark/scapy dependency into project | Library installed and importable |
| 73 | Build pcap file loader - validate and parse .pcap/.pcapng files | Loader handling both file formats |
| 74 | Extract structured packet data (src/dst IP, protocol, ports) | Structured dict output per capture |
| 75 | Integrate pcap loader into CLI as –pcap command | sentinelai –pcap <file> running |
| 76 | Add pcap file size/performance handling (large capture files) | Large files processed without crashing |
| 77 | Test pcap command on 3 different sample captures | Results documented |
| 78 | Team sync - demo –pcap command | Code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 72 | Add pcap findings section to report templates | Reports include network traffic section |
| 73 | Map pcap-flagged traffic to MITRE ATT&CK where applicable | Traffic findings mapped to techniques |
| 74 | Add pcap summary visualizations (protocol breakdown chart) | Chart embedded in reports |
| 75 | Test pcap report generation end-to-end | Full report from pcap input working |
| 76 | Polish pcap report section formatting | Section matches report quality bar |
| 77 | Add CVE cross-reference for flagged services in pcap data | Relevant CVEs surfaced for pcap findings |
| 78 | Team sync - demo pcap reports | Code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 72 | Write pytest tests for pcap loader | Loader tests passing |
| 73 | Write pytest tests for pcap -> LLM pipeline | Pipeline tests passing |
| 74 | Build test pcap dataset (benign + malicious samples) | Test dataset added to /data |
| 75 | Write integration test - pcap -> analysis -> report full pipeline | End-to-end test passing |
| 76 | Cross-platform test of pcap module | Confirmed on Windows and Linux |
| 77 | Document pcap feature in USAGE.md | Docs updated |
| 78 | Team sync - present pcap test results | Shared in GitHub Discussions |

Week 11 Done When: –pcap command working end-to-end (load -> analyze -> map -> report), tested against real sample captures.

## Week 12 - Days 79 to 85 - Nice-to-Have: Email Phishing Analysis

Goal: Build the phishing analysis nice-to-have feature end-to-end.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 79 | Design prompt template for phishing/email header analysis | Phishing prompt template v1 written |
| 80 | Research email header parsing (SPF/DKIM/DMARC signals) | Research notes in Wiki |
| 81 | Build phishing risk scoring logic in prompt - combine header + content signals | LLM returns phishing likelihood score |
| 82 | Feed sample phishing/legit emails through pipeline - test accuracy | Correct classification on test set |
| 83 | Refine prompt - reduce false positives on legitimate marketing emails | Improved precision confirmed |
| 84 | Add explanation generation - why an email was flagged | Output includes reasoning, not just score |
| 85 | Team sync - demo phishing analysis pipeline | Feature demoed |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 79 | Build .eml file parser - extract headers, body, links | Parser returning structured email data |
| 80 | Integrate SPF/DKIM/DMARC validation checks | Validation results included in parsed output |
| 81 | Integrate email parser into CLI as –email command | sentinelai –email <file> running |
| 82 | Extract and flag suspicious URLs/attachments from email body | Suspicious elements listed in output |
| 83 | Test –email command on 5 sample phishing emails | Results documented |
| 84 | Test –email command on 5 legitimate emails (false positive check) | False positive rate documented |
| 85 | Team sync - demo –email command | Code merged to affan branch |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 79 | Add phishing findings section to report templates | Reports include email analysis section |
| 80 | Map phishing indicators to MITRE ATT&CK (e.g., T1566 Phishing) | Findings mapped to correct technique |
| 81 | Add phishing risk visualization to reports | Risk score/gauge shown in reports |
| 82 | Test phishing report generation end-to-end | Full report from email input working |
| 83 | Polish phishing report section formatting | Section matches report quality bar |
| 84 | Add remediation guidance for phishing findings (user education tips) | Remediation section populated |
| 85 | Team sync - demo phishing reports | Code merged to suraj branch |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 79 | Write pytest tests for email parser | Parser tests passing |
| 80 | Write pytest tests for phishing -> LLM pipeline | Pipeline tests passing |
| 81 | Build test email dataset (phishing + legitimate samples) | Test dataset added to /data |
| 82 | Write integration test - email -> analysis -> report full pipeline | End-to-end test passing |
| 83 | Cross-platform test of email module | Confirmed on Windows and Linux |
| 84 | Document phishing feature in USAGE.md | Docs updated |
| 85 | Team sync - present phishing test results | Shared in GitHub Discussions |

Week 12 Done When: –email command working end-to-end, tested against real phishing/legit samples with documented accuracy.

## Week 13 - Days 86 to 89 - Multi-Language Support + Phase 3 Close-Out

Goal: Add Hindi language support and complete deep cross-platform testing to close Phase 3.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 86 | Add –lang flag - request Hindi-language LLM responses | –lang hi returning Hindi analysis |
| 87 | Test Hindi output quality across Nmap/logs/pcap/email analysis types | Quality confirmed across all 4 analysis types |
| 88 | Fix any prompt issues found in multi-language testing | Issues resolved |
| 89 | Phase 3 milestone review - AI module sign-off | Sign-off logged |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 86 | Deep test all scan features on latest Windows 11 build | Confirmed working |
| 87 | Deep test all scan features on 2 different Linux distros | Confirmed working on both |
| 88 | Fix any platform-specific bugs found | Bugs resolved |
| 89 | Phase 3 milestone review - scanning module sign-off | Sign-off logged |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 86 | Add Hindi language option to report templates | Reports generate with Hindi section option |
| 87 | Test report generation across all formats in Hindi | All formats confirmed |
| 88 | Fix any formatting issues found in multi-language reports | Issues resolved |
| 89 | Phase 3 milestone review - reports module sign-off | Sign-off logged |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 86 | Write tests for multi-language output | Language tests passing |
| 87 | Full cross-platform regression suite (Windows 10/11, 2 Linux distros) | All passing |
| 88 | Update all documentation to mention multi-language support | Docs updated |
| 89 | Phase 3 milestone review - full team retro, all Phase 3 goals checked | Day 89 milestone report committed |

Phase 3 Done (Day 89) When: Risk scoring, pcap analysis, phishing analysis, and Hindi language support all working; deep cross-platform testing complete on multiple OS versions/distros.

## Week 14 - Days 90 to 96 - Security Audit & Full Test Suite

Goal: Phase 4 (Launch Prep) begins - harden security and lock down test coverage before public release.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 90 | Security review of LLM module - check for prompt injection risks | Prompt injection mitigations documented |
| 91 | Audit API key handling - ensure no keys ever logged or exposed | Key handling confirmed secure |
| 92 | Add rate-limiting/cost-guard - warn user before expensive operations | Cost warning implemented |
| 93 | Review all 4 LLM provider integrations for consistency | Consistency issues fixed |
| 94 | Fix any security issues found in audit | Issues resolved |
| 95 | Write security notes for GitHub Wiki (SECURITY.md) | SECURITY.md added to repo |
| 96 | Team sync - present security audit results | Audit shared with team |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 90 | Security review of scan/command execution - confirm no unapproved command runs | Human-in-the-loop confirmed airtight |
| 91 | Audit human-in-the-loop for edge cases (can it be bypassed?) | No bypass paths found, or all fixed |
| 92 | Fix any scanning-related security issues | Issues resolved |
| 93 | Full scan module test suite run - final check | 100% pass |
| 94 | Add input validation for all scan/pcap/email file inputs | Validation preventing malformed input crashes |
| 95 | Document scanning security model | Wiki updated |
| 96 | Team sync - present scanning security review | Shared with team |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 90 | Security review of report generation - check for path traversal/injection | No vulnerabilities found, or fixed |
| 91 | Audit CVE/NVD API key handling | Confirmed secure |
| 92 | Fix any report-related security issues | Issues resolved |
| 93 | Full report module test suite run - final check | 100% pass |
| 94 | Add input validation for report generation inputs | Validation preventing malformed output |
| 95 | Document report module security notes | Wiki updated |
| 96 | Team sync - present report security review | Shared with team |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 90 | Run full pytest suite with coverage report | Coverage % documented |
| 91 | Identify and fill test coverage gaps | Coverage improved on weak modules |
| 92 | Write end-to-end security test scenarios | Security tests passing |
| 93 | Full regression suite across all 13 MVP features + nice-to-haves | 100% pass rate confirmed |
| 94 | Cross-platform final regression (Windows + Linux) | Confirmed passing |
| 95 | Compile Phase 4 test summary report | Test summary added to Wiki |
| 96 | Team sync - present full test suite results | Shared with team |

Week 14 Done When: Security audit complete across all modules, full test suite passing with documented coverage, no known vulnerabilities open.

## Week 15 - Days 97 to 103 - Documentation Finalization + PyPI Packaging

Goal: Package SentinelAI for public distribution and finalize all documentation.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 97 | Write final Wiki architecture overview (all 4 phases) | Architecture Wiki page finalized |
| 98 | Package project for PyPI - setup.py/pyproject.toml configuration | Package builds locally without errors |
| 99 | Test pip install sentinelai from local build | Local install working end-to-end |
| 100 | Write CHANGELOG.md covering all 114 days of development | CHANGELOG.md added to repo |
| 101 | Finalize LLM provider setup docs (API keys for OpenAI/Claude/Gemini, Ollama) | Setup docs complete for all 4 providers |
| 102 | Review and finalize all prompt templates as reference docs | Prompt library documented in Wiki |
| 103 | Team sync - review packaging and docs | Team sign-off on docs |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 97 | Finalize scanning module docs (Nmap, Event Log, pcap, email) | Docs finalized |
| 98 | Test full feature set on completely clean Windows VM | Confirmed working from scratch |
| 99 | Test full feature set on completely clean Linux VM | Confirmed working from scratch |
| 100 | Write troubleshooting guide for common scan/install issues | TROUBLESHOOTING.md added |
| 101 | Verify all CLI help text (–help) is accurate and complete | Help text reviewed and polished |
| 102 | Final scan module code cleanup - remove debug code, dead code | Clean codebase confirmed |
| 103 | Team sync - present clean-VM test results | Shared with team |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 97 | Finalize report module docs (DOCX/PDF/MD/JSON, customization) | Docs finalized |
| 98 | Generate final sample reports for all report types (for demo/docs) | Sample reports added to /examples |
| 99 | Verify report generation on clean install (no dev environment artifacts) | Confirmed clean |
| 100 | Final report template visual QA - check every section renders correctly | QA checklist completed |
| 101 | Write report customization guide (config.yaml options) | Guide added to docs |
| 102 | Final report module code cleanup | Clean codebase confirmed |
| 103 | Team sync - present final sample reports | Shared with team |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 97 | Finalize README.md - features, install, quickstart, screenshots | README polished for public release |
| 98 | Finalize CONTRIBUTING.md for open-source contributors | Contributor guide finalized |
| 99 | Finalize USAGE.md with every command and flag documented | Complete usage reference |
| 100 | Set up GitHub Actions CI - auto-run pytest on every PR | CI pipeline running on GitHub |
| 101 | Add LICENSE file and open-source compliance check | License added, dependencies checked for compatibility |
| 102 | Final full documentation review - proofread everything | Docs error-free and consistent |
| 103 | Team sync - present CI pipeline and final docs | Shared with team |

Week 15 Done When: pip install sentinelai works from a clean environment, full documentation set (README/USAGE/CONTRIBUTING/SECURITY/CHANGELOG) complete, CI pipeline running automatically.

## Week 16 - Days 104 to 110 - Open-Source Release Prep

Goal: Feature freeze, final rehearsal, and release candidate tagged.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 104 | Finalize demo script for final presentation - updated with all 114-day features | Demo script v2 in Wiki |
| 105 | Record short project overview video/GIF for README | Demo GIF added to README |
| 106 | Update pitch deck to reflect final feature set | Updated slides drafted |
| 107 | Coordinate final full-team demo rehearsal | Rehearsal scheduled and run |
| 108 | Address any last LLM/prompt issues from rehearsal | Issues resolved |
| 109 | Finalize VS Code extension stretch feature, or log as future work | Extension shipped or logged in Future Work |
| 110 | Team sync - full feature freeze, no new features after today | Feature freeze confirmed |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 104 | Final scanning feature freeze - no new changes, bug fixes only | Feature freeze confirmed |
| 105 | Support demo rehearsal - run scan/logs/pcap/email live | Rehearsal support completed |
| 106 | Fix any issues found in rehearsal (scanning side) | Issues resolved |
| 107 | Optional: prototype web dashboard read-only view (stretch, if time allows) | Prototype or logged as Future Work |
| 108 | Final scan module regression test | 100% pass |
| 109 | Tag stable release candidate - v1.0.0-rc1 on scanning module | RC tag created |
| 110 | Team sync - confirm scanning module release-ready | Sign-off logged |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 104 | Final report feature freeze - no new changes, bug fixes only | Feature freeze confirmed |
| 105 | Support demo rehearsal - generate live reports during demo flow | Rehearsal support completed |
| 106 | Fix any issues found in rehearsal (report side) | Issues resolved |
| 107 | Prepare final report samples for judges/README | Polished sample reports finalized |
| 108 | Final report module regression test | 100% pass |
| 109 | Tag stable release candidate - v1.0.0-rc1 on report module | RC tag created |
| 110 | Team sync - confirm report module release-ready | Sign-off logged |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 104 | Final full-project regression suite run | 100% pass rate |
| 105 | Support demo rehearsal - monitor for crashes/edge cases live | Rehearsal support completed |
| 106 | Fix any issues found in rehearsal (test/doc side) | Issues resolved |
| 107 | Final cross-platform verification (Windows + Linux) before release | Confirmed |
| 108 | Prepare GitHub repository for public visibility (topics, description, social preview) | Repo metadata finalized |
| 109 | Tag stable release candidate - v1.0.0-rc1 on main | RC tag created |
| 110 | Team sync - confirm project fully release-ready | Sign-off logged |

Week 16 Done When: Feature freeze in effect, full team demo rehearsal successful, v1.0.0-rc1 tagged, repository publicly presentable.

## Week 17 - Days 111 to 114 - Final Launch

Goal: Ship v1.0.0 publicly and complete Day 114 sign-off against every Product Vision success metric.

### Aditya Gupta

| Day | Task | Deliverable |
| --- | --- | --- |
| 111 | Final end-to-end demo run - time under 3 minutes, zero crashes | Demo passes cleanly |
| 112 | Merge all release-candidate branches into main | Clean main branch, v1.0.0 ready |
| 113 | Coordinate final hackathon/judge presentation logistics | Presentation ready |
| 114 | Day 114 milestone review - all 13 MVP features + nice-to-haves verified, public GitHub release published, pip install sentinelai live | Day 114 milestone report committed, project launched |

### Affan Shaikh

| Day | Task | Deliverable |
| --- | --- | --- |
| 111 | Final scanning smoke test on main branch | Confirmed working |
| 112 | Final PR from affan branch - confirm zero debug code | Merged cleanly |
| 113 | Support final presentation (live scan demo if needed) | Support ready |
| 114 | Day 114 sign-off - scanning features verified on public release | Sign-off logged |

### Suraj Yadav

| Day | Task | Deliverable |
| --- | --- | --- |
| 111 | Final report smoke test on main branch | Confirmed working |
| 112 | Final PR from suraj branch - confirm zero debug code | Merged cleanly |
| 113 | Support final presentation (live report generation if needed) | Support ready |
| 114 | Day 114 sign-off - report features verified on public release | Sign-off logged |

### Sneha Das

| Day | Task | Deliverable |
| --- | --- | --- |
| 111 | Final full regression + cross-platform smoke test on main branch | Confirmed working |
| 112 | Final PR from sneha branch - confirm all docs/tests committed | Merged cleanly |
| 113 | Publish GitHub release (v1.0.0) with release notes | Release published on GitHub |
| 114 | Day 114 sign-off - success metrics reviewed (GitHub stars tracking begins, accuracy/timing metrics recorded as baseline) | Day 114 milestone report committed, project launched |

Day 114 Done When: v1.0.0 publicly released on GitHub, pip install sentinelai live on PyPI, all 13 MVP features + phishing/pcap/multi-language nice-to-haves working, full demo rehearsed and ready for presentation, all Success Metrics from the Product Vision baseline-recorded.

## Final Summary - What Each Member Delivers (Day 114)

| Member | Role | Day 114 Deliverable |
| --- | --- | --- |
| Aditya Gupta | Project Lead & AI/LLM Integration | Full CLI framework, 4-provider LLM integration (OpenAI/Claude/Gemini/Ollama) with benchmarked default + fallback, prompt engineering library, risk scoring, beginner mode, multi-language support, security-audited LLM module, PyPI package |
| Affan Shaikh | Security Tools & Scanning Engine | Nmap integration with profiles/scheduling/diffing, Windows Event Log + Linux auth.log parsers, pcap analysis module, email/phishing parser, human-in-the-loop safety layer, VS Code extension prototype |
| Suraj Yadav | Report Generation & CVE Integration | DOCX/PDF/Markdown/JSON report generation with risk scoring, audience targeting, diffing, and multi-language support; CVE/NVD lookup with caching; pcap and phishing report sections |
| Sneha Das | Mapping, Testing & Documentation | OWASP + MITRE ATT&CK mappers, remediation mapper, full pytest suite with CI, ground-truth accuracy validation, complete documentation set (README/USAGE/CONTRIBUTING/SECURITY/CHANGELOG), cross-platform verification |

SentinelAI CLI — Learn. Analyze. Secure. Team Finatics | CodeQuest 4.0