SentinelAI CLI

30-Day Sprint Plan — Team Finatics

CodeQuest 4.0  |  July 2026

Aditya Gupta  •  Affan Shaikh  •  Suraj Yadav  •  Sneha Das

30-Day Sprint Overview

Sprint Goal — Days 1 to 30 By end of Day 30, SentinelAI CLI must have a working foundation: the core CLI running on both Windows and Linux, Nmap scanning integrated, first LLM API connected and returning plain-English analysis, and the GitHub repository set up with all team members contributing on separate branches.

| Week | Days | Focus | Milestone |
| --- | --- | --- | --- |
| Week 1 | Days 1–7 | Setup & Foundation | GitHub live, dev environments ready, CLI skeleton running |
| Week 2 | Days 8–14 | Nmap + LLM Integration | Nmap scans working + AI analysis returning plain-English output |
| Week 3 | Days 15–21 | Windows Event Logs + Prompts | Windows log ingestion working + prompt engineering refined |
| Week 4 | Days 22–30 | Integration & First Demo | All Week 1–3 features connected end-to-end, first demo run |

Week 1 — Days 1 to 7 — Setup & Foundation

Goal: Every team member has a working dev environment, the GitHub repo is live with branch structure, and the CLI skeleton accepts and runs basic commands.

Aditya Gupta Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Create GitHub repo (Team-Finatics/sentinelai-cli), set up branch structure | Repo live, branches: main, dev, aditya, affan, suraj, sneha |
| Day 2 | Set up local Python environment, install Click and Rich libraries | Virtual environment running, CLI entry point created |
| Day 3 | Build CLI skeleton — main command group, help text, version flag | python sentinelai.py --help returns proper output |
| Day 4 | Set up .env file structure for API key management using dotenv | .env template committed to repo (without actual keys) |
| Day 5 | Research and select primary LLM (OpenAI GPT-4o vs Claude Sonnet) | Decision documented in GitHub Wiki |
| Day 6 | Connect first LLM API — send a test prompt, confirm response received | LLM API call working and returning text |
| Day 7 | Team sync — review everyone's Week 1 progress, fix blockers | Week 1 retrospective notes in GitHub Discussions |

Affan Shaikh Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Clone repo, set up local Python environment, install dependencies | Dev environment running on Affan's machine |
| Day 2 | Install Nmap on Windows and Linux, verify it runs from command line | Nmap --version confirmed working on both platforms |
| Day 3 | Install python-nmap library, write a basic scan script for localhost | Script runs scan and prints raw output to terminal |
| Day 4 | Research python-nmap output structure — understand hosts, ports, states | Notes/diagram of Nmap output JSON structure in GitHub Wiki |
| Day 5 | Build Nmap wrapper function — takes target IP, returns raw scan dict | Function written and manually tested on localhost |
| Day 6 | Test scan on local network — verify output captures open ports/services | Test results documented with screenshot |
| Day 7 | Attend team sync, demo Nmap wrapper to team, fix any issues raised | Wrapper code merged to affan branch on GitHub |

Suraj Yadav Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Clone repo, set up Python environment, install python-docx and fpdf2 | Dev environment confirmed working |
| Day 2 | Research NVD API — understand endpoints, rate limits, response format | API research notes added to GitHub Wiki |
| Day 3 | Write first NVD API call — query a known CVE ID and print result | CVE-2021-44228 (Log4Shell) details returned successfully |
| Day 4 | Design report template structure — sections, headings, severity color coding | Template design sketch/outline in GitHub Wiki |
| Day 5 | Build basic DOCX report skeleton using python-docx with static test data | Static .docx file generated and saved locally |
| Day 6 | Build basic PDF report skeleton using fpdf2 with same static test data | Static .pdf file generated and saved locally |
| Day 7 | Attend team sync, demo both report skeletons to team | Report skeleton code merged to suraj branch |

Sneha Das OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Clone repo, set up Python environment, install pytest | Dev environment confirmed working |
| Day 2 | Download and study OWASP Top 10 JSON data structure | OWASP data file added to repo under /data folder |
| Day 3 | Download and study MITRE ATT&CK STIX JSON dataset | MITRE data file added to repo under /data folder |
| Day 4 | Write OWASP mapping function — takes a keyword, returns Top 10 category | Function returns correct category for test inputs |
| Day 5 | Write pytest test cases for OWASP mapping function | 3+ test cases passing in pytest |
| Day 6 | Set up GitHub README with project description, setup instructions | README.md live on GitHub main branch |
| Day 7 | Attend team sync, demo OWASP mapper and tests to team | Code merged to sneha branch on GitHub |

✅ Week 1 Done When: GitHub repo live, all 4 dev environments working, CLI skeleton running, Nmap wrapper built, report skeletons generated, OWASP mapper with tests passing, README published.

Week 2 — Days 8 to 14 — Nmap + LLM Integration

Goal: Nmap scan output is fed into the LLM and returns a plain-English analysis. The two biggest components — scanning and AI — are connected for the first time.

Aditya Gupta Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 8 | Design the prompt template for Nmap analysis — what to ask the LLM | Prompt template v1 written and documented |
| Day 9 | Feed sample Nmap output into LLM using prompt template — test response quality | LLM returns plain-English analysis of scan results |
| Day 10 | Refine prompt — add instruction to identify risks and suggest next steps | Improved response quality confirmed with 3 test scans |
| Day 11 | Build prompt engineering module — reusable functions for different analysis types | prompt_engine.py module created in repo |
| Day 12 | Add Ollama support — install locally, connect same prompt to local LLM | Local Llama 3 via Ollama returning analysis offline |
| Day 13 | Build LLM switcher — user can choose OpenAI/Claude/Gemini/Ollama via flag | --llm openai / --llm ollama flag working in CLI |
| Day 14 | Team sync — full demo of scan → LLM analysis pipeline to whole team | Pipeline demo recorded as GIF/video for future pitch |

Affan Shaikh Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 8 | Integrate Nmap wrapper into the main CLI as a --scan command | sentinelai --scan <IP> runs and prints raw results |
| Day 9 | Parse Nmap output into structured dict (host, ports, services, states) | Structured JSON output from any scan confirmed |
| Day 10 | Pass structured Nmap output to Aditya's prompt module for LLM analysis | Nmap → LLM pipeline working end-to-end |
| Day 11 | Test scan + analysis on 3 different target types (localhost, LAN IP, test domain) | 3 test results documented with output samples |
| Day 12 | Handle edge cases — offline target, no open ports, permission denied errors | Error messages are clean and user-friendly |
| Day 13 | Research Windows Event Log API — understand winevt and pywin32 libraries | Research notes added to GitHub Wiki |
| Day 14 | Team sync — demo scan command with full LLM analysis output | sentinelai --scan code merged to affan branch |

Suraj Yadav Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 8 | Build CVE lookup function — takes a CVE ID, returns severity + description | Function returns clean CVE data for any valid CVE ID |
| Day 9 | Build CVE search by keyword — search NVD by product name or vulnerability type | Keyword search returning top 5 relevant CVEs |
| Day 10 | Connect CVE lookup to Nmap output — auto-match services to known CVEs | Nmap service names triggering CVE lookups automatically |
| Day 11 | Build dynamic DOCX report — takes analysis text + CVE data, fills template | Real scan data populating a formatted Word document |
| Day 12 | Build dynamic PDF report — same data filling fpdf2 template | Real scan data populating a formatted PDF |
| Day 13 | Add severity color coding to reports — Critical=red, High=orange, Medium=yellow | Color-coded severity visible in both DOCX and PDF |
| Day 14 | Team sync — demo CVE lookup and dynamic reports to team | Report generation code merged to suraj branch |

Sneha Das OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 8 | Build MITRE ATT&CK mapper — takes a threat keyword, returns technique + ID | Function returns T-number and technique name for test inputs |
| Day 9 | Write pytest tests for MITRE mapper with 5+ test cases | All tests passing in pytest |
| Day 10 | Combine OWASP + MITRE mappers into single framework_mapper.py module | One module handling both mapping types |
| Day 11 | Write integration test — Nmap output → MITRE mapper → correct technique | End-to-end mapping test passing |
| Day 12 | Document all functions with docstrings and usage examples | All functions in repo have proper docstrings |
| Day 13 | Update GitHub README with installation steps and first usage example | README updated with pip install and first command |
| Day 14 | Team sync — demo framework mapper working on real scan output | framework_mapper.py merged to sneha branch |

✅ Week 2 Done When: sentinelai --scan <IP> runs, AI returns plain-English analysis, CVEs auto-looked up, DOCX/PDF reports generating with real data, MITRE + OWASP mapping working.

Week 3 — Days 15 to 21 — Windows Event Logs + Prompt Refinement

Goal: Windows Event Log ingestion is working and feeding into the same AI analysis pipeline. Prompt quality is polished enough for a real demo.

Aditya Gupta Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 15 | Design prompt template for Windows Event Log analysis | Event log prompt template v1 written |
| Day 16 | Feed sample Event Log output into LLM — test analysis quality | LLM correctly identifies suspicious login events |
| Day 17 | Add remediation prompt layer — ask LLM to suggest specific fix steps | LLM now returns both finding + remediation in one response |
| Day 18 | Refine all prompts based on Week 2 output quality review | Prompt v2 for Nmap and Event Log analysis committed |
| Day 19 | Add beginner mode prompt — simpler language, Security+ aligned explanations | --beginner flag switching to simplified explanation style |
| Day 20 | Test all prompt types across OpenAI, Claude, and Ollama — compare quality | Comparison table of outputs documented in GitHub Wiki |
| Day 21 | Team sync — full pipeline demo (scan + logs + AI + remediation) to team | Demo notes and any blockers logged in GitHub Issues |

Affan Shaikh Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 15 | Set up pywin32 / winevt — read Windows Security Event Log in Python | Event log entries printing to terminal from Python |
| Day 16 | Filter for security-critical Event IDs — 4624 (login), 4625 (failed login), 4720 (new user) | Filtered log reader returning only critical events |
| Day 17 | Build Windows Event Log parser — structured dict output per event | Parsed events returning EventID, time, user, IP fields |
| Day 18 | Integrate Event Log parser into CLI as --logs command | sentinelai --logs running and returning parsed events |
| Day 19 | Pass parsed log output to Aditya's prompt module for LLM analysis | sentinelai --logs → AI analysis pipeline working |
| Day 20 | Build human-in-the-loop approval — prompt user before running any scan/command | CLI asks 'Confirm scan on <target>? (y/n)' before executing |
| Day 21 | Team sync — demo --logs command with AI analysis to team | --logs code merged to affan branch |

Suraj Yadav Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 15 | Add Event Log section to DOCX and PDF report templates | Reports now have dedicated Event Log findings section |
| Day 16 | Add MITRE ATT&CK and OWASP section to reports — auto-filled from mapper | Reports show mapped techniques and OWASP categories |
| Day 17 | Add remediation steps section to reports — pulled from LLM output | Reports include specific fix steps per finding |
| Day 18 | Build Markdown report generator — same content in .md format | sentinelai --report md generating valid Markdown file |
| Day 19 | Add report output flag to CLI — user specifies --report docx/pdf/md | All three report types selectable from one command |
| Day 20 | Test full report generation with combined Nmap + Event Log data | Single report covering both scan and log findings |
| Day 21 | Team sync — demo complete report generation to team | Report generation code merged to suraj branch |

Sneha Das OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 15 | Write integration tests for the full Nmap → LLM → report pipeline | End-to-end pipeline test passing in pytest |
| Day 16 | Write integration tests for Event Log → LLM → report pipeline | Log pipeline test passing in pytest |
| Day 17 | Build remediation mapper — maps OWASP/MITRE finding to fix instructions | remediation_mapper.py returning fix steps for test inputs |
| Day 18 | Write pytest tests for remediation mapper with 5+ cases | All remediation tests passing |
| Day 19 | Cross-platform test — run all tests on Linux environment | All tests passing on both Windows and Linux confirmed |
| Day 20 | Write user documentation — How to install, configure, and run first scan | USAGE.md added to repo with step-by-step guide |
| Day 21 | Team sync — demo full test suite running, show zero failures | Test report shared in GitHub Discussions |

✅ Week 3 Done When: sentinelai --scan and --logs both working with AI analysis, remediation steps in output, all three report formats generating, full test suite passing on Windows and Linux.

Week 4 — Days 22 to 30 — Integration, Polish & First Demo

Goal: Everything built in Weeks 1–3 is connected, polished, and working end-to-end. The team runs a complete demo and the code is merged into a clean main branch.

Aditya Gupta Project Lead & AI/LLM Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 22 | Code review — review all team branches, raise issues for bugs or inconsistencies | GitHub Issues created for all identified bugs |
| Day 23 | Fix any LLM-related bugs found in review — prompt edge cases, API errors | LLM module bug-free and handling errors gracefully |
| Day 24 | Polish CLI output — add colors, progress indicators, clean status messages | Terminal output looks professional using Rich library |
| Day 25 | Write complete end-to-end test — full scan + logs + AI + report in one command | One-command pipeline test passing cleanly |
| Day 26 | Prepare demo script — exact commands to run for the hackathon presentation | Demo script documented in GitHub Wiki |
| Day 27 | Run full demo rehearsal with team — time it, identify any failures | Demo runs under 3 minutes with zero crashes |
| Day 28 | Fix any last issues found in demo rehearsal | All demo blockers resolved |
| Day 29 | Merge all branches into main — final code review before merge | Clean main branch with all features integrated |
| Day 30 | Day 30 milestone review — all features checklist, final team sign-off | Day 30 milestone report committed to GitHub |

Affan Shaikh Security Tools & Scanning Engine

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 22 | Fix any Nmap/Event Log bugs found in code review | All scanning bugs resolved and retested |
| Day 23 | Test Nmap scanning on 5 different targets — document all outputs | Test results and edge cases documented |
| Day 24 | Test Windows Event Log parser on different Windows versions/configs | Log parser confirmed working on Windows 10 and 11 |
| Day 25 | Improve human-in-the-loop UX — cleaner prompts, better confirmation messages | Approval flow clean and intuitive in terminal |
| Day 26 | Add Linux log support — basic /var/log/auth.log parsing for failed logins | sentinelai --logs working on Linux as well as Windows |
| Day 27 | Rehearse demo — run scan + logs commands in live demo flow | Demo commands memorized and running smoothly |
| Day 28 | Fix any last scanning/log issues from rehearsal | All scanning issues resolved |
| Day 29 | Final PR from affan branch to main — clean code, no debug prints | Affan's code merged to main branch |
| Day 30 | Final verification — all scanning features working on clean main branch | Sign-off on Day 30 milestone checklist |

Suraj Yadav Report Generation & CVE Integration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 22 | Fix any report generation bugs found in code review | All report bugs resolved and retested |
| Day 23 | Polish DOCX report design — better formatting, logo placeholder, cover page | DOCX report looks fully professional |
| Day 24 | Polish PDF report design — consistent fonts, color coding, page numbers | PDF report matches DOCX quality |
| Day 25 | Test CVE lookup with rate limiting — handle NVD API limits gracefully | CVE lookup handles API errors without crashing |
| Day 26 | Add executive summary section to all reports — 3-line non-technical overview | Executive summary auto-generated at top of every report |
| Day 27 | Rehearse demo — generate report live during demo flow, show final output | Report generation fits into demo timeline cleanly |
| Day 28 | Fix any last report/CVE issues from rehearsal | All report issues resolved |
| Day 29 | Final PR from suraj branch to main — clean report templates committed | Suraj's code merged to main branch |
| Day 30 | Final verification — DOCX, PDF, MD all generating correctly from main | Sign-off on Day 30 milestone checklist |

Sneha Das OWASP Mapping, Testing & Documentation

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 22 | Fix any mapping/test bugs found in code review | All mapping bugs resolved |
| Day 23 | Run full pytest suite on integrated codebase — fix any new failures | 100% tests passing on integrated code |
| Day 24 | Write GitHub Wiki — Architecture overview diagram, data flow explanation | Architecture page live on GitHub Wiki |
| Day 25 | Write contributor guide — how future open-source contributors can add tools | CONTRIBUTING.md added to repo |
| Day 26 | Final cross-platform test — complete pipeline on Windows AND Linux | Confirmed working on both OS with test logs |
| Day 27 | Rehearse demo — explain OWASP/MITRE mappings in demo narrative | Mapping explanation rehearsed and timed |
| Day 28 | Fix any last test/doc issues from rehearsal | All documentation complete and accurate |
| Day 29 | Final PR from sneha branch to main — all tests and docs committed | Sneha's code merged to main branch |
| Day 30 | Final test run on clean main branch — all 13 MVP features verified | Sign-off on Day 30 milestone checklist |

✅ Day 30 Done When: All code merged to main, full pipeline demo runs under 3 minutes with zero crashes, 13 MVP features all verified, reports generating professionally, test suite 100% passing on Windows and Linux.

30-Day Summary — What Each Member Delivers

| Member | Role | Day 30 Deliverable |
| --- | --- | --- |
| Aditya Gupta | Project Lead & AI/LLM | CLI framework, LLM integration (OpenAI/Claude/Gemini/Ollama), prompt engineering, beginner mode, demo script |
| Affan Shaikh | Scanning Engine | Nmap integration, Windows Event Log parser, Linux auth.log parser, human-in-the-loop safety, CLI --scan and --logs commands |
| Suraj Yadav | Reports & CVE | DOCX/PDF/Markdown report generation, CVE NVD lookup, executive summary, severity color coding, complete report templates |
| Sneha Das | Mapping, Testing & Docs | OWASP Top 10 mapper, MITRE ATT&CK mapper, remediation mapper, full pytest suite, README/USAGE/CONTRIBUTING docs, cross-platform verification |

SentinelAI CLI  —  Learn. Analyze. Secure.

Team Finatics  |  CodeQuest 4.0  |  July 2026